## Sprint 1 Review Meeting Minutes

**Review Meeting Minutes**

Attendees: Michael Garrett, Christian Molto, DeEtta Kay Mills, Robin Stubbs

Start time: 4:30 pm

End time: 6:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* 667 Filter by Organism/Species
* 668 Filter by Intensity
* 669 Correlation Discovery
* 670 Intensity Depletion Discovery
* 671 Time Data Point Threshold
* 672 Development Environment

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* 667 Filter by Organism/Species
* 668 Filter by Intensity
* 669 Correlation Discovery
* 670 Intensity Depletion Discovery
* 671 Time Data Point Threshold
* How this should be reflected on the user story definition in Mingle:
  + The user stories can be done just not in this sprint due to environmental issues.

## Sprint 2 Review Meeting Minutes

**Review Meeting Minutes**

Attendees: Michael Garrett, Christian Molto, DeEtta Kay Mills, Robin Stubbs

Start time: 4:30 pm

End time: 6:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* 668 Filter by Intensity
* 669 Correlation Discovery
* 671 Time Data Point Threshold
* 672 Development Environment

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* 670 Intensity Depletion Discovery
* 679 Filter other categories
* 680 Filter out gene names appearing <x times
* 681 Cadaver preprocessing against human genome
* How this should be reflected on the user story definition in Mingle:
  + These user stories have been added to the mingle Release 1 > Product Backlog. It was decided through discussing with product owner and with input on current user stories what to use on the project. More details will come during future sprint meetings.

## Sprint 3 Review Meeting Minutes

**Review Meeting Minutes**

Attendees: Michael Garrett, Christian Molto, DeEtta Kay Mills, Robin Stubbs

Start time: 4:30 pm

End time: 6:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* 683 Filter out gene names appearing <x times

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* 670 Intensity Depletion Discovery
* 679 Filter other categories
* 680 Filter out gene names appearing <x times
* 681 Cadaver preprocessing against human genome
* How this should be reflected on the user story definition in Mingle:
  + The user stories will be moved to their appropriate sprints.

## Sprint 4 Review Meeting Minutes

**Review Meeting Minutes**

Attendees: Michael Garrett, Christian Molto, DeEtta Kay Mills, Robin Stubbs

Start time: 6:00 pm

End time: 6:02 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* 683 Filter Out Gene Names Appearing <x Times
* 667 Filter By Organism/Species

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* 670 Create Intensity Depletion Discovery
* 671 Create Time Data Point Threshold
* 679 Filter Other Categories
* How this should be reflected on the user story definition in Mingle:
  + The user stories will be moved to their appropriate sprints.

## Sprint 5 Review Meeting Minutes

**Review Meeting Minutes**

Attendees: Michael Garrett, Christian Molto, DeEtta Kay Mills, Robin Stubbs

Start time: 6:26 pm

End time: 6:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* 670 Create Intensity Depletion Discovery
* 671 Create Time Data Point Threshold
* 679 Filter Other Categories

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* 681 Cadaver preprocessing against human microbiome
* How this should be reflected on the user story definition in Mingle:
  + The user stories will be refined and set to appropriate sprints.

## Sprint 7 Review Meeting Minutes

**Review Meeting Minutes**

Attendees: Michael Garrett, Christian Molto, DeEtta Kay Mills, Robin Stubbs

Start time: 4:46 pm

End time: 5:20 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* How this should be reflected on the user story definition in Mingle: